MINUTES OF THE STANDARD BIDDING DOCUMENT

# REVIEW COMMITTEE MEETING

Date	: 07.05.2008

Time	: 10 : 00 a .m.

Venue: Addl. G.M (S/E)’s room

Present:

- Eng. A.H.C. Silva			-	Addl.G.M (S/E)	-	Chairman

- Eng. (Ms). G.S. Munasinghe	-	Addl.G.M (CS)	-	Member

- Eng. K.R. Dewasurendra		-	DGM (PC)		-	Member

- Eng. D.S.D. Jayasiriwardhane	-	DGM (P&D)		-	Member

- Eng. U.C. Pathiranage		-	AGM (P&D – Doc)	-	Member

- Eng. R.A.A. Ranawaka		-	AGM (T&C)		-	Member

- Mrs. A.P.S. de Silva		-	A.G.M (F)		-	Member

- Eng. (Ms) R.A.D.S Mangalika	-	CE (Doc)		-	Secretary

9.	Eng K H  Nandisena  		- 	CE

Following Officers were excused

1.	Eng. G.A. Kumararatne		-	Addl.G.M (S)		-	Member

2.	Eng. M.Abeysekara			-	AGM (S&I)		-	Member

Minutes are circulated among all the above officers and those below.

General Manager

Addl. GMM (Water Supply Projects, N/C, Policy & Planning, Western)

DGMM, (RSC)

AGMM (P&D)

Project Directors

| Category 1: Issues in ongoing Contracts |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Issue |  |  | Decision |  |  | Action |
| 1 |  | (b) Definition of Contract Price & including 10% contingencies in the contract and Letter of Acceptance. |  |  | The procedure to be adopted for processing variations is to be discussed with NPA. To include contingencies amount separately in the Agreement and Letter of Acceptance and to Write to NPA for clarifications. Letter shall be processed. |  |  | A.G.M (Doc) |
| Category 3(b): SBDs for Supply Contracts |  |  |  |  |  |  |  |  |
| 2 |  | Check list to be submitted for payments in DI Supply documents | Check list of DI Pipes and fittings for the acceptance at site to be prepared. |  |  |  | AGM (Doc) |  |
| Category 3 ( c): SBD for Water Meters |  |  |  |  |  |  |  |  |
| 3 | SBD for Supply of Water Meters |  |  | The SBD is to be forwarded to AddlGM (WSP), AddlGM (Wes) and AGM (S&I) for comments prior to finalization. |  | AGM(DOC) |  |  |
| Category 4: . Other Issues |  |  |  |  |  |  |  |  |
| 4 | Pre-qualification for DI Pipes below 300mm dia and above 300mm dia. |  |  | Draft document was forwarded to SBDRC. |  | Committee for DI PQ document |  |  |
|  | Issue |  |  | Decision |  |  |  |  |
| 5 | Emphasis on checking Eligibility and Qualification Criterion by the Procurement Committee. |  |  | Chairman of the STDRC will speak to the General Manager. |  | Chairman- STDRC / AGM (Doc) AGM (T&C) |  |  |
| 6 | Appointment of Adjudicator for NWSDB |  |  | The matter is to be finalized after discussion with GM. |  | Chairman STDRC/AGM(DOC) |  |  |
| 7 | Standard Document for PVC Supplies. |  |  | SLS is in the process of preparing a standard for rubber ring joints and fittings. Mr Ferdinando, DGM ( Dev) serves as the Chairman of the committee . This will take about 6 months to finalize. |  | AGM(DOC) |  |  |
| 8 | Day work rates |  |  | Day work rates shall be fixed by NWSDB for the minor works document. The possibility of allowing bidders to quote for Tenders greater than Rs 25 million is to be checked. |  |  |  |  |
| 9 | Accepting Insurance guarantees for Performance guarantees |  |  | The difficulty in encashing Insurance guarantees shall be explained to the DPC and decided not to accept them for Performance guarantees and advance payment Guarantee. |  |  |  |  |
| 10 | Volume 1 of standard tender document of supply and installation of M&E equipment based on the NPA guide line |  |  | A complete document is to be forwarded to Addl GM (WSP),Addl G.M (Wes), AGM (S&I) and AGM(P&D-Elec/Mech) for comments. |  | AGM(DOC) |  |  |
| 11 | Clamp Saddle |  |  | Check the standards of clamp saddles used for different pipes. Assess the possibility of checking on delivery or at bidding stage. |  | AGM(DOC) |  |  |

The meeting concluded.