MINUTES OF THE STANDARD BIDDING DOCUMENT

# REVIEW COMMITTEE MEETING NO.9/2009

Date	: 27.11.2009

Time	: 9.00 a.m.

Venue: Addl. G.M (Sewerage)’s Office

Present:

- Eng. G.A. Kumararathna		-	Addl.G.M (S)		      -	Chairman

- Eng. (Ms). G.S. Munasinghe	-	Addl.G.M (CS)	      -	Member

3.  Eng. K.R. Dewasurendra		-	DGM (PC)		      -	Member

4	Eng. U.C. Pathiranage		-	AGM (P&D – Doc)	      -	Member

5.	Eng. R.A.A. Ranawaka		-	AGM (T&C)		      -	Member

6.	Mrs. A.P.S. de Silva		-	AGM (F)		      -	Member

7.	Eng. K. H.  Nandisena           	- 	CE (Doc)		      -	Secretary

8.	Mrs. Thanuja Premaratne   	- 	Engineer Documentation

Following Officers were excused

Eng. D.S.D. Jayasiriwardene           -		DGM (P&D)		      -	Member

Eng. M.Abeysekara			-	AGM (M&E -Services)  -	Member

Also circulated to:

Chairman;  Vice Chairman, Working Director

General Manager

Addl. GMM (WSP, P&P, Western, N/C, , S/E)

DGM (Dev),DGMM (RSC) – [Western –C, Western –S, Western N, Southern,    Uva & Sab, Central, NW, NC, N, East]

AGMM (P&D)

Project Directors, AGM(Supplies)

| 1. | Confirmation of Decisions |
| --- | --- |
| 1.2 | Minutes were confirmed. |
| 1.2 | Supply & Lay Letter sent by National Construction Association of Sri Lanka on the contract No. WSDP/KGWSP – P1-S2/NCB-08A (Supply & Laying Contract) requesting relaxation on minimum Qualification. Committee discussed and decided that almost all NWSDB contracts pipes are provided by NWSDB and only laying are done by the contractors. Therefore committee decided to exclude the requirement of supply of pipes as a qualification of bidders in Supply & Laying of Pipe Line Contracts until end of 2010 and review thereafter. Cost of supply of pipes to be considered in the financial aspects in the evaluation. Supply & Laying Contracts shall be given only for Major Contracts of Foreign Funded Project. Decision Confirmed. |

| 1.3 | ADB5 Contract Documents |
| --- | --- |
|  | ADB comments on NWSDB -SBDs are as follows. “In relation to standard bidding documents for civil works and equipment, NWSDB is encouraged to use ADB’s SBDs for both NCB and international competitive bidding. Whilst the latest is compulsory, NWSDB may choose to use its own bidding documents for NCB. However, each of these will have to be submitted to ADB for multi departmental scrutiny. Upon ADB’s review, comprehensive comments will be provided to ensure that Project related procurement documents are brought in line ADB’s Procurement Guidelines. All comments will have to be incorporated prior to obtaining ADB’s approval for tendering. This period is lengthy (Several months are typically needed before receiving approval) and the comments to be incorporated are in our experience very extensive. We have previously reviewed NWSDB’s SBDs and found that they significantly deviated from ADB’s Guidelines, which has led to requesting entire re-writing of sections. We seriously discourage following this approach. Further delays resulting from it, will be NWSDB’s responsibility”. |
|  | A letter has been sent to ICTAD explaining the situation by General Manager’s Signature |
| The committee decided that ICTAD conditions to be sent to ADB for ADB 5th Project and obtain approval for ICTAD conditions. But ADB will not approve the ICTAD conditions. Therefore SBDRC decided to not to take this issue in future. However WSP Section can follow up with the issue considering the following points; - To convince the officer who attend the ADB country coordinating meeting. - To communicate with ADB reference to the Paris Declaration on Foreign Aid. Decision Confirmed. |

| 1.4 | NCB Contracts – Issuing Tender Documents to Foreign Contractors. The details forwarded by the PD (GKWSP) were discussed in detail. Recent NCB tenders of Foreign Funded Projects shows that there are adequate responses from local contractors and it proves that there are sufficient competition for the NCB. Basically allowing foreign Contractors to bid for NCB Contracts will badly effect the local contractors as at present due to limited works available for them to bid. There may be protests from Local Contractors Association due to limited work available for them in the Foreign funded projects. Considering above, the committee decided, not to allow foreign contractors to bid for NCB Contracts. If there is no sufficient competitive bidding for NCB Contracts of Foreign Funded Projects or Donor Conditions insists to allow foreign Contractors for NCB; these matters to be solved at the respective CAPC as a special case. |
| --- | --- |
|  | National Water Supply & Drainage Board sent a letter to Secretary Ministry of Water Supply & Drainage requesting a meeting to discuss issues which were raised at the M1 Contractors Meeting with GM.. Decision Confirmed. |
| 1.5 | DI SBD DPC decision No/ 232/2009 was tabled. Based on DPC decision SBDRC has directed AGM (Doc) to amend the present DI Pipe Supply Document, allowing Pipes and Fittings to be Supplied by two manufacturers. DI Pipe Supply (Local Currency) document was revised and uploaded in the web site.. Decision Confirmed. |
| 1.6 | Supply and Placing of Filter Media A letter sent by Multy Engineering and suppliers regarding supply of filter media was tabled. Committee was in opinion that when supply & placing tenders are called ICTAD grading to be applied but the most of ICTAD Contractors purchase filter sand from theses supply contractors. Hence committee decided that Bids should be called only for supply of filter media and placing to be done either by direct NWSDB Labourers or through a Labour Contract. This will reduce the cost too. Decision Confirmed. |
| 1.7 | Labour Contract AGM (T&C) raised a question on Labour Contracts, whether ICTAD grading is required for Labour Contracts. SBDRC decided to consider only past experience of Labour Contractors when calling bids for the same. Decision Confirmed. |
| 1.8 | Construction Guarantee fund Letters exchange with Construction Guarantee Fund (CGF) were tabled. AGM(T&C) explained the present situation. When Engineer of the contract is G.M., DGM(F) will sign on request letters to CGF for encashment of Guarantee. When DGM(RSC)/ PD is the Engineer of Contract, Respective DGM(RSC)/ PD will sign on request letters to encash Guarantees. Also committee decided to use CGF Guarantees only for Bid Securities and Performance Securities of work contracts. For Advance Payment, a Bank Guarantee is required. Decision Confirmed. |
| 2. | Testing and Inspection of Pump and Motors a.; Guideline to decide the requirement of Pre-shipment inspection of Pump and Motor assemblies.. b.; TOR for the Independent Inspection Agency for Pumps/Motor Assemblies.. c; Guidelines for inspection team of NWSDB Engineers for Pre-Shipment Inspections of Pumps/Motor Assembles.. d.; Guidelines for final acceptance of Pump and Motor Assemblies.. |
|  | e.; These were circulated among officers given below for comments. Mr. H.G.Tilakerathne - Addl. GM(P&P), Mr. S.K.Wijetunga - Addl. GM(Western), Mr. B.W.R.Balasooriya - Addl. GM(N&C), Mr. Nalin Wickramatunga - DGM(Sab & Uva)) Mr. BL Gunarathna - AGM(P&D-M&E) Mr. A.R.D. Attanayake - CE (E&M- Western-Central) Mr. R.V.P. Wijeratna - M(O&M- Kandana TP). |
| 3. | Payment to SBD Preparation and Review Committees Secretary is waiting for Management Services approval. A request for obtaining approval for interim payment to be forwarded to the GM.. 11-12-2009; AGM(Doc). |
| 4. | Financial Matters |
| 4.1 | VAT, NBT & Other Taxes The comments from DGM (F) were discussed in detail. a.NWSDB pay only VAT. Other taxes will not be paid and the contractor should include those in their rates / Price. b. If a bidder does not quote for a item of a bill of supply contracts, the particular bill shall be considered as incomplete and that bill shall not be taken for evaluation. This decision will be forwarded to DPC for their concurrence.. AGM(T&C). |
|  | The clauses respect to above should be amended and circulate among SBDRC members for comments. After including those comments it should be forwarded to DGM(F) under signature of Addl. GM(Sew) / Chairman (SBDRC). 15-12-2009; AGM(Doc). |
| 5. | Evaluation Guidelines. a b; Training Training programme was conducted for Higher Officers and it is to be continued for other Engineers / Accountants. Sample Technical Evaluation Report Several sample Evaluation Report to be kept at Library for reference of TEC Members.. 31-01-2009; AGM (T&C). |

| 6. | Document Evaluation DPC decision No. 215/2009 was tabled. DPC has directed AGM(T&C) to follow the below procedure in Bidding Document evaluation - Document Evaluation is not required. TEC comments as Bidding Data, Contract Data, BOQ and Main Drawings should be obtained before calling for bids. TEC should carefully check the bidding document with respective standard bidding document and make sure no deviations are done. - Formal approval of the DPC to proceed with the tender should be obtained simultaneously. GM’s circular has been drafted in this regard. SBDRC comments were given.. AGM (T&C). |
| --- | --- |
| 7 | Endurance test for stop valves. PD (GKWSP) has taken initiate to call tenders to Design & Build a machine at Kandy. A professional team comprise of Peradeniya University Lecturers and a Kandy Municipality Officer involved in assembling, operation and maintenance of the machine. |  |  |
|  | AGM (Production) is processing to purchase a machine and he is to get the details from PD(GKWSP) prior to finalization of the process... AGM (Production). |
| 8 | Translation of Technical Circulars to Tamil Language. Committee decided to obtain approval from Finance Committee to make a payment to Tamil Engineers for Translation.. AGM(Doc). |
| 9. |  | Other Issues Uploading Specification to NWSDB Web |  |
|  |  | AGM (T&C) suggested that specifications for non-controversial items to be uploaded to NWSDB Web, which could be read by general public also. There were facts for both for and against. This will be discuss in details in next SBDRC meeting |  |
| 10. |  | Progress of Committee – See Annex 1 and Annex 2 Progress was discussed. 11.12.2009 was fixed to discuss SBDs already completed and a discussion to be arranged to compare the General Conditions of Several FIDIC Versions of works contracts at Training Centre. |  |
| 11. |  | The meeting concluded at 11.00 a.m |  |

| Standard Documents Prepared During 2009 (Up to November) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Description |  |  | SBD No. & Date of Revision |
| Standard Bidding Documents |  |  |  |  |
| 1 | Supply & Delivery of Goods | Volume I (PDF) | NWSDB/SBD/SUP/Goods/LC/Ver 1 |  |
|  |  |  | Oct-09 |  |
| 2 | uPVC Supply | Volume I | NWSDB/SBD/SUP/PVC-DI/V2 |  |
|  |  | Volume II | Jun-09 |  |
| 3 | Supply & Delivery of DI Pipes & Fittings - | Volume I | NWSDB/SBD/SUP/DI-CI/FC/V2 |  |
|  | Foreign Currency | Volume II | Jun-09 |  |
| 4 | Supply & Delivery of DI Pipes & Fittings - Local Currency | Volume I (PDF) | NWSDB/SBD/SUP/DI-CI/LC/Ver 3 |  |
|  |  | Volume II | Oct-09 |  |
|  |  | Specification (PDF) |  |  |
| 5 | Building and Civil - Minor Works |  | NWSDB/SBD/CIVIL-MINOR /V2 |  |
|  |  |  | Jul-09 |  |
| 6 | Supply & Delivery of Aluminium Sulphate - Local Currency | Volume II | NWSDB/SBD/SUP/ALUM/LC/Ver 2 |  |
|  |  | Specification (PDF) | Oct-09 |  |
| 7 | Supply & Delivery of Poly Aluminium Chloride | Volume II | NWSDB/SBD/SUP/PAC/LC/Ver 1 |  |
|  |  | Specification (PDF) | Oct-09 |  |
| 8 | Supply & Installation of Sewage Pumping Sets & Accessories | Volume 1 (PDF) | NWSDB/SBD/Sew Pump/Ver 1 |  |
|  |  | Volume 2 | Nov-09 |  |
|  |  | Specifications (PDF) |  |  |
| 9 | Supply & Delivery of Ball Valves | Volume 2 | NWSDB/SBD/SUP/Ball Valves/Ver 1 |  |
|  |  | Specifications (PDF) | Nov-09 |  |
| 10 | Supply & Delivery of Server, Computer, Printer & UPS etc. | Volume 2 | NWSDB/SBD/SUP/Comp/LC/Ver 1 |  |
|  |  | Specifications (PDF) | Nov-09 |  |
| 11 | Supply & Delivery of Brass Stop Valves | Volume 2 | NWSDB/SBD/SUP/Stop Valves/Ver 1 |  |
|  |  | Specifications (PDF) | Nov-09 |  |
| 12 | Topographical Survey works |  | NWSDB/SBD/Survey/Ver 1 |  |
|  |  |  | Oct-09 |  |

| Specifications |  |  |
| --- | --- | --- |
| Dry Well Below 30 KW | Jun-09 |  |

| Wet Well Above 30 KW. 2; Ball Valve Specifications; Jun-09. 3; Specification for Brass Stop Valves; Oct-09. 4; Specification for Air Conditioners; Oct-09. 5; Specification for Water Meters; Nov-09. 6; Specification for Clamps Saddles; Nov-09. 7; Specification for Water Pumps; Nov-09. Horizontal Shaft Driven Double Suction Centrifugal Pumps. Motor Driven Self Lubricated Vertical Turbine Pumping Sets. Vertically/ Horizontally Mounted In Line Booster Pumps. End Suction Centrifugal Pumps. Bore- Hole Type Submersible Pumping Sets and Accessories. Vertical Shaft Driven Double Suction Centrifugal Pumps. Board Circulars. 1; GM's Circular of Standard Bidding Documents and Other relevant Procurement Documents; 21-Aug-09. 2; GM's Circular on Factory Inspections and Pre- Shipment Inspections; Oct-09. 3; Pre Qualification of Manufacturers for Supply & Delivery of DI Pipes & Fittings; 28-Sep-09. 4; GM's Circular of Standard Bidding Documents and Other relevant Procurement Documents on 17/11/2009; 17-Nov-09. Specification |  |
| --- | --- |

PROGRESS OF SPECIFICATIONS PREPARATION COMMITTEES				Annex1

As at 16th December 2009

| No | Title/Chairman | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| S 1. | Specification of M&E Equipment (Water) Committee Chairman - DGM (Sabaragamuwa) Mr NMS Kalinga | Completed and uploaded to Web. |  | Up loaded to web |
| S 2. | Specification of DI Pipes, Fittings & Specials, Rubber Rings, Manhole Covers etc. Committee Chairman AGM (Documentation) Mr. UC Pathiranage | Completed and uploaded to Web. |  | Up loaded to web |
|  |  | Specification of Valves to be prepared | 30-12-2009 |  |
| S3. | Specification for Road Reinstatement. Committee Chairman - AGM (Documentation) Mr. UC Pathiranage | The report has been completed and sent to RDA for their observation. Comments from RDA received | AGM (Doc) | To be finalized |
|  |  | Road reinstatement of Leak Repair places also to be included. | AGM (Doc) |  |
| S4. | Specification for sewerage pump and motors Chairman – Addl.G.M (Sewerage) Mr. G.A. Kumararathna | Completed and uploaded to Web. |  | Uploaded to Web. |

| No | Title/Chairman | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| S5. | To study Water Meter problems and preparation of new specifications. Committee Chairman - Addl.G.M (Sewerage) Mr. G.A. Kumararatna | Specification of Fluid Oscillation meter with (AMR) Automatic Meter Reading to be included. Specification uploaded to web without AMR. | AGM (M&E- Services) |  |
|  |  |  |  | Uploaded to Web |
| S6. | a)Specification for Nuts and Bolts with comparison of costs. | Polymer (Polypropylene / Polyethylene) nuts and bolts to be tested on research basis, purchase 100 nuts & bolts for this purpose. AGM(Supplies) informed that No quotations were received even after re-calling committee decided to discuss with AGM(M&E – Services) | AGM (M&E – Services) | Submitted |
|  | b) Lightening Protection System | Specifications Submitted. |  | Uploaded to Web |
|  | c) Stop Valves Committee Chairman - AGM (M&E Services) Mr M Abeysekara | Completed and uploaded to Web. |  | Uploaded to Web |
| S7. | PE Pipes and Fittings for Sewerage/Water Committee Chairman - AGM (P&D_SE) Mr KW Premasiri | PE for Water almost completed, PE for Sewerage is in progress. | AGM (Western - C) 24-12-2009 | Work in progress |

PROGRESS OF  SBD PREPARATION COMMITTEES								Annex2

As at 16th December  2009

| No | Title | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| D 1. | NWSDB/SBD/SUP/COMP/LC/Ver 1 SBD for Supply of Server, computer, Printers & Ups, etc. Committee Chairman - AGM (IT) Mr. J. Chandradasa | Completed and uploaded to Web. |  | Uploaded to Web |
| D 2. | NWSDB/SBD/RFP/Ver 1 Request for proposals Committee Chairman - DGM (P&D) Mr.D.S.D. Jayasiriwardana | This will apply only for consultants. It seems that 02 SBDs have to be prepared for ADB and JICA. However, see the possibilities of preparing single SBD. To be discussed with Donor Agencies. Works is in progress. | DGM (P&D) 30-12-2009 | Work in progress |
| D 3. | NWSDB/SBD/S&I/Chemical & Chlori/Ver 1 Chlorinators and chemicals equipment Committee Chairman – AGM (P&D – M&E) Mr.B.L. Gunaratne | Specification completed. Committee is rearranging the clauses (volume 1) in parallel with the ADB and World Bank Documents. Specifications will be given by 21-12-2009 | AGM (P&D – M&E) 21-12-2009 | Work in progress |

| No | Title |  | Progress |  |  | Action by / Date |  |  | Present Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| D 4. | NWSDB/SBD/Civil/PQ/Ver 1 Pre-qualification of Civil Contractors Committee Chairman – DGM (PC) Mr. .K.R. Dewasurendra |  | This was discussed on 12-11-2009 and corrected document will be submitted. Documentation Section to check and upload to the Web. |  |  | DGM(PC)/ AGM(Doc) 20-12-2009 |  |  | Submitted |  |
| D 5. | NWSDB/SBD/S&I/AC/Ver 1 Supply and Installation of Air Conditioners Committee Chairman – PD (Spanish Project) Mr. L.S. Kariyawasam |  | Specifications completed and uploaded to Web. |  |  |  |  |  | Uploaded to Web |  |
|  |  |  | SBD is being prepared by Documentation Unit. |  |  | CE (Doc.) 18-12-2009 |  |  |  |  |
| D 6. | NWSDB/SBD/S&I/Photo copier/Ver 1 Supply and Installation of Photo copy machine & Office Equipment. Committee Chairman – AGM (M&E – Services) Mr.Mangala Abeysekara |  | .Specification submitted |  |  |  |  |  | Uploaded to Web |  |
|  |  |  | SBD to be prepared by Documentation Unit. |  |  | CE (Doc) 21-12-2009 |  |  |  |  |
| No | Title |  |  |  | Progress |  | Action by / Date | Present Status |  |  |
| D 7. | NWSDB/SBD/Services/Servey/Ver1 SBD for survey work. Committee Chairman – AGM (P&D-C N) Mr. U.Rathnapala |  |  |  | SBD Completed. |  |  | Uploaded to Web. |  |  |
| D 8. | NWSDB/SBD/Service Connection/Ver 1 SBD for Service Connection Committee Chairman – AGM (Western – C) Mr.Nalin Wickramatunga |  |  | Rearranged the document using ICTAD Minor Works Contract SBD (ICTAD/SBD/03) and submitted to the SBD committee for them to go through. |  |  | DGM (Sab.) 11-12-2009 | Submitted |  |  |
| D 9. |  | NWSDB/SBD/Design & Build/Ver1 Design & Build Document - FIDIC Committee Chairman – DGM (P&D) Mr.D.S.D Jayasiriwardana |  | Being prepared and typing to be done. |  |  | DGM (P&D) 30-12-2009 | Work in progress |  |  |
| D10. |  | NWSDB/SBD/Civil – FIDIC/Ver 1 SBD for Foreign Funded Project – Work Contracts designed by the Employer. Committee Chairman DGM(PC) Mr. K.R. Devasurendra |  |  |  |  | DGM(PC) 30-12-2009 | Work in progress |  |  |

| No | Title | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| D11. | NWSDB/SBD/Civil- Major /Ver 1 Civil Works (Major Construction) for above 100 million. Committee Chairman – PD (TNCWSP- II) Mr. R.H. Ruvinis | Draft already completed. Circulated among SBDRC for comments and to be discussed. | SBDRC | Submitted |
| D12. | NWSDB/SBD/Service- Hiring Vehicles/Ver 1 Hiring of vehicles. Committee Chairman – C.E ( E&M ) Mr.A.R.D. Attanayake | Document is rearranging. | AGM(Doc) 23-12-2009 | submitted |
|  |  | Sinhala SBD to be submitted | 31-01-2010 |  |
|  |  | Tamil version will be arranged by the Documentation Section, when English SBD is received. | AGM (Doc) |  |
| D13 | NWSDB/SBD/Bulk Meters/Ver 1 Bulk Meters Committee Chairman AGM(M&E Services) Mr M Abeysekara | a). A field study to be completed and problems of existing Bulk Meters to be identified | AGM(M&E- Services) | Work in progress |
|  |  | b). A discussion to be arranged with the suppliers. DGM (Sab. - Uva), Mr. Nalin Wickramatunga to coordinate with the supplier. | AGM (M&E -Services) |  |
|  |  | - AGM (M&E) to provide flowable range of flow meters. Also a meeting to be arranged for OICC concern with some Local Agents of Manufacturers for awareness. | AGM (M&E -Services) |  |
|  |  | - Several Site Visits to be arranged | AGM (M&E -Services) |  |

| No | Title | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| D14. | NWSDB/SBD/Sup/Clamp/LC/Ver1 SBD for Clamp Saddle and Repair Clamps. Committee Chairman AGM(S/E) Mr RKLD Soyza | Clamp Saddles Specifications submitted. |  | Uploaded to Web. |
|  |  | Repair Clamps Specification is prepared. Circulated among SBDRC for comments. | SBDRC 24-12-2009 | Submitted |
|  |  | SBD SBD to be prepared. | CE (Doc.) 30-12-2009 |  |
| D 15 | NWSDB/SBD/Supply/Ball Valves/LC/Ver 1 SBD for Ball Valves Committee Chairman – AGM (Western –South) Mr.R.A.B.S. Mendis. | SBD completed and uploaded to web. |  | Uploaded to Web. |
| D16. | NWSDB/SBD/Sup/PAC/LC/Ver 1 SBD for Poly Aluminium Chloride Committee Chairman – AGM (R&D) – Mr. S. Sumanaweera | SBD Completed |  | Uploaded to Web. |