MINUTES OF THE STANDARD BIDDING DOCUMENT

# REVIEW COMMITTEE MEETING NO.5/2009

Date	: 21.05.2009

Time	: 1.00  p .m.

Venue: Addl. G.M (Sewerage)’s Office

Present:

- Eng. G.A. Kumararathna	-	Addl.G.M (S)		-	Chairman

- Eng. (Ms). G.S. Munasinghe-	Addl.G.M (CS)	-	Member

3.  Eng.   D.S.D. Jayasiriwardhane-	DGM (P&D)		-	Member

4 	Eng. K.R. Dewasurendra	-	DGM (PC)		-	Member

5.	Eng. M.Abeysekara		-	AGM (M&E -Services)	Member

6	Eng. U.C. Pathiranage	-	AGM (P&D – Doc)	-	Member

7.	Eng. R.A.A. Ranawaka	-	AGM (T&C)		-	Member

8.	Eng K H  Nandisena  	- 	CE (Doc)		-	Secretary

Representative from committees

1.  Eng. R.K.L. de Soyza	-	AGM (S/E)			Committees

2.	Eng.M.Wijesinghe		-	CE (Western-South)	Specification

Following Officer was excused

Mrs. A.P.S. de Silva	-	AGM (F)		-	Member

Also circulated to:

Chairman - NWSDB

General Manager

Addl. GMM (WSP, P&P, Western, N/C, , S/E)

DGM (Dev),DGMM (RSC) – [Western –C, Western –S, Western N, Southern,    Uva, Sab, Central,   NW, NC&N,East]

AGMM (P&D)

Project Directors, AGM(Supplies)

| 1. 1.1. | Confirmation of Decisions Minutes were confirmed with the following correction. b.; TOR for the Independent Inspection Agency for DI Pipes and Fittings. This seems to be a lengthy. It is to be shorten. Valves also to be included. To discuss with DGM (P&D) & finalize.. 30.05.2009; AGM (Doc). |
| --- | --- |
| 1.2. | NCB Contracts – Issuing Tender Documents to Foreign Contractors. The details forwarded by the PD (GKWSP) was discussed in detail. Recent NCB tenders of Foreign Funded Projects shows that there are adequate responses from local contractors and it proves that there are sufficient competition for the NCB. Basically allowing foreign Contractors to bid for NCB Contracts will badly effect the local contractors as at present due to limited works available for them to bid. There may be protests from Local Contractors Association due to limited work available for them in the Foreign funded projects. Considering above, the committee decided, not to allow foreign contractors to bid for NCB Contracts. If there is no sufficient competitive bidding for NCB Contracts of Foreign Funded Projects or Donor Conditions insists to allow foreign Contractors for NCB; these matters to be solved at the respective CAPC as a special case. Inform all PDs under GM’s Signature.. 15.06.2009; C.E (Doc). Decision confirmed. |
| 2. | SBD for Supply and Installation of Sewerage M&E Equipment. The SBD will be completed and circulated among SBDRC members.. 20.06.2009; AGM (Doc)/CE (Doc). |
| 3. | Progress of Committee – See Annex 1 and Annex 2 |
| 4. 4.1 | Testing and Inspection Pump and Motors a.; Guideline to decide the requirement of Preshipment inspection of Pump and Motor assemblies.. (i); Justification to be given for 45 kW pump capacity. Cost of the pump also to be considered.. 30.05.2009; AGM (M&E-Services). After above correction to be circulated among the following officers for their comments. Mr H.G.Tilakerathne Addle GM(P&P), Mr S.K.Wijetunga Addle GM(Western), Mr B.W.R.Balasooriya Addle GM(N&C), Mr Nalin Wickramatunga AGM(Western-Central) Mr BL Gunarathna AGM(P&D-M&E) Mr A.R.D. Attanayake CE (E&M- Western-Central) Mr R.V.P. Wijeratna M(O&M- Kndana TP). After Above justification given in 4.1 (a) (i).; CE (Doc). b.; TOR for the Independent Inspection Agency for Pumps/Motor Assemblies. Give similar formats as given in Item 4.2b (TOR for the Independent Inspection Agency for DI Pipes and Fittings.). 15.06.2009; AGM(M&E-services). c; Guidelines for inspection team of NWSDB Engineers for Pre-Shipment Inspections of Pumps/ Motor Assemblies Give similar formats as given in Item 4.2a (Guidelines for the inspection team of NWSDB Engineers for Pre-Shipment Inspections for DI Pipes & Fittings.). 30.06.3009; AGM(M&E-services). d.; Guidelines for final acceptance of Pump and Motor Assemblies Introduce standard formats which could be filled by Inspection Team.. 30.06.2009; AGM(M&E-services). |
| 4.2 | DI Pipes Fittings, Accessories and Valves a.; Guidelines for the inspection team of NWSDB Engineers for Pre-Shipment Inspections for DI Pipes & Fittings. Valves also to be included in the guidelines. To discuss with DGM(P&D) and finalized.. 30.05.2009; AGM (Doc). Has been circulated among all PDs.Comments to be collected. 30.05.2009; CE (Doc). c.; SBDs For Supply of Goods TOR for the Independent Inspection Agency & Guidelines for the inspection team of NWSDB Engineers for Pre-Shipment Inspection should be included in General Conditions of Contract and Contract Data of all supply SBDs.(In local currency documents Guidelines for the inspection team of NWSDB Engineers is not required.) An appendix also to be included into the SBDs in which the manufacturers should sign stating that he is aware of the TOR for the Independent Inspection Agency & Guidelines for the inspection team of NWSDB Engineers for Pre-Shipment Inspection.. 20-06-2009; AGM (Doc). |
| 5. | Payment to SBD Preparation and Review Committees Addl.GM (Sewerage) to dicuss with the Chairman.. Next Board Meeting; Addl.GM (Sewerage). |
| 6. 6.1 | Financial Matters Indicator for Financial Strength of Contractors. One set of calculations made for testing the formula to be forwarded to the SBDRC.. Next Meeting; AGM (Finance). AGM(F) to discuss with Addl. GM (Sewerage) in order to finalize.. 30.05.2009; AGM (Finance). Some suppliers obtain a letter from the Manufacturers Stating that they will supply all the materials according to BOQ and the Specifications on 100% credit for 90 days. This has to be reported to SBDRC after Procurement Committee Decision.. After next meeting.; AGM (T&C). |
|  | If this is acceptable to the Department Procurement Committee, a format as an appendix to the Bidding Document to be prepared for this.. After above decision.; AGM (Doc). |
| 6.2 | VAT, NBT & Other Taxes A letter to be sent to DGM(F) requesting him to draft a clause for General Conditions of contract of SBDs to incude above taxes.. 15.06.2009; DGM (F). |
| 7. | Evaluation Guidelines. a.; The Evaluation guideline to be given to several TECs and complete several evaluation reports as samples.. 31.07.2009; AGM (T&C). b.; Reference to Director (Tenders) letter No. 03/II/08/02/121 dated 24th March 2009 and connected minutes of the meeting, it says that “Any clarifications from the prospective bidders could be obtained on the instructions of the CAPC/CANC/MPC”/ But according to NPA guidelines given in Government Procurement Guidelines under “Responsibilities and Duties of TEC” Clause No.2.6.1 (v) and under clarifications from bidders Clause No.7.9.9 clarifications from bidders should be obtained by PE as per TEC advice.. |
| 8. | Alum – Product Conformity. Bidding Document has allowed either Product Conformity Certificate or Test Certificate issued within 03 months prior to date of submission of bids.. |
| 9. | ADB Contract Documents ADB comments on NWSDB -SBDs are as follows. In relation to standard bidding documents for civil works and equipment, NWSDB is encouraged to use ADB’s SBDs for both NCB and international competitive bidding. Whilst the latest is compulsory, NWSDB may choose to use its own bidding documents for NCB. However, each of these will have to be submitted to ADB for multi - |
|  | departmental scrutiny. Upon ADB’s review, comprehensive comments will be provided to ensure that Project related procurement documents are brought in line ADB’s Procurement Guidelines. All comments will have to be incorporated prior to obtaining ADB’s approval for tendering. This period is lengthy (Several months are typically needed before receiving approval) and the comments to be incorporated are in our experience very extensive. We have previously reviewed NWSDB’s SBDs and found that they significantly deviated from ADB’s Guidelines, which has led to requesting entire re-writing of sections. We seriously discourage following this approach. (Further) delays resulting from it, will be NWSDB’s responsibility. Write to ICTAD explaining the situation with copies to Director Finance Treasury (NPA) and ERD.. 30.06.2009; DGM (P&D). |
| 10. | Tenders on Rupee Contract For tenders on Rupee Contract for Water Meters, Chemicals and connection items, AGM (Supplies) has requested; (i). to introduce exchange rate fluctuation clause in the Tender documents. OR (ii). to invite offers on C&F basis (INCOTERM 2000) for chemicals, connection materials and water meters. Decided to use foreign currency document above Rs.10.0 mln contracts.. |
| 13. | The meeting concluded at 4.30 p.m |

PROGRESS OF  SPECIFICATIONS PREPARATION COMMITTEES		Annex 1

As at 21st May 2009

| No | Title/Chairman | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| S 1. | Specification of M&E Equipment (Water) Committee Chairman - DGM (Sabaragamuwa) Mr NMS Kalinga | Comments of Mr.R.P.P.R. Rajapaksa, Manager (Operation-Ambatale) to be included | AGM (M&E – Services Next Meeting | Submitted |
|  |  | Full committee signature for the report are required. |  |  |
| S 2. | Specification of DI Pipes, Fittings & Specials, Rubber Rings, Manhole Covers etc. Committee Chairman AGM (Documentation) Mr. UC Pathiranage | Valve specification will be reviewed by a separate committee chaired by DGM (Dev). Addl.G.M (Sewerage) to discuss with DGM (Dev) | Addl.G.M (Sewerage) 30.05.2009 | Submitted |
|  |  | Some standards has to be purchased. It was given to DANIDA Consultant (NIRAS Consultants) to purchase. Also try PD (GKWSP) | AGM (Doc) |  |
|  |  | To be circulated among AGMs of P&D for comments. | CE (Doc) 15. 06. 2009 |  |
| S3. | Specification for Road Reinstatement. Committee Chairman - AGM (Documentation) Mr. UC Pathiranage | The committee to include the comments and finalize. | AGM (Doc) 30.05.2009 | Submitted |

| No | Title/Chairman | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| S4. | Specification for sewerage pump and motors Chairman – Addl.G.M (Sewerage) | Work completed. See item 2 of the minutes. | Completed | Completed |
| S5. | To study Water Meter problems Committee Chairman - Addl.G.M (Sewerage) | A workshop held with O&M Managers and data being collected. | Addl.GM (Sew) 30.08.2009 | Work continued |
| S6. | a)Specification for Nuts and Bolts with comparison of costs. b) Lightening Protection System c) Stop Valves Committee Chairman - AGM (M&E Services) Mr M Abeysekara | Polymer (Polypropalene / Polyethelene) nuts and bolts to be tested on research basis, purchase 100 nuts & bolts for this purpose. AGM(Supplies) to purchase those. | AGM (M&E – Services) Next Meeting | Submitted |
|  |  | Being prepared | AGM (M&E – Services) 31/07/2009 | Committee appointed |
| S7. | PE Pipes and Fittings for Sewerage/Water Committee Chairman - AGM (P&D_SE) Mr KW Premasiri | Committee has been appointed | AGM (P&D_SE) 31/07/2009 | Committee appointed |

PROGRESS OF  SBD PREPARATION COMMITTEES

As at 21st May 2009                                                                                 Annex 2

| No | Title | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| D 1. | NWSDB/SBD/SUP/COMP/V1 SBD for Supply of Server, computer, Printers & Ups, etc. Committee Chairman - AGM (IT) Mr. J. Chandradasa | Committee has been appointed. | AGM (IT) 31/07/2009 | Committee appointed |
| D 2. | NWSDB/SBD/RFP/V1 Request for proposals Committee Chairman - DGM (P&D) Mr.D.S.D. Jayasiriwardana | Committee has been appointed. | AGM (IT) 31/07/2009 | Committee appointed |
| D 3. | NWSDB/SBD/S&I/Chemical & Chlori/V1 Chlorinators and chemicals equipment Committee Chairman – AGM (P&D – M&E) Mr.B.L. Gunaratne | Committee has been appointed. | AGM (P&D – M&E) 31/07/2009 | Committee appointed |

| No | Title | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| D 4. | NWSDB/SBD/Civil/PQ/V1 Pre-qualification of Civil Contractors Committee Chairman – DGM (PC) Mr. .K.R. Dewasurendra | Committee has been appointed. | DGM (PC) 31.07.2009 | Committee appointed |
| D 5. | NWSDB/SBD/S&I/Air Conditioner/V1 Supply and Installation of Air Conditioners Committee Chairman – PD (Spanish Project) Mr. L.S. Kariyawasam | Committee has been appointed. | PD (Spanish Project) 31/07/2009 | Committee appointed |
| D 6. | NWSDB/SBD/S&I/Photo copier/V1 Supply and Installation of Photo copy machine & Office Equipment. Committee Chairman – AGM (M&E – Services) Mr.Mangala Abeysekara | Committee has been appointed. | AGM (M&E – Services) 31/07/2009 | Committee appointed |

| No | Title |  | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- | --- |
| D 7. | NWSDB/SBD/Services/Servey/V1 SBD for survey work. Committee Chairman – AGM (P&D-C N) Mr. U.Rathnapala |  | Committee has been appointed. | AGM (P&D- N) 31/07/2009 | Committee appointed |
| D 8. | NWSDB/SBD/Service Connection/V1 SBD for Service Connection Committee Chairman – AGM (Western – C) Mr.Nalin Wickramatunga |  | Committee has been appointed. | AGM (Western – C) 31/07/2009 | Committee appointed |
| D 9. |  | NWSDB/SBD/Design & Build/V1 Design & Build Document - FIDIC Committee Chairman – DGM (P&D) Mr.D.S.D Jayasiriwardana | Committee has been appointed. | DGM (P&D) 31/07/2009 | Committee appointed |

| No | Title | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| D10. | NWSDB/SBD/Civil – FIDIC/V1 | Go through ADB 4 document and report. (A committee can be considered after this report) | AGM (Doc) Next Meeting | Committee appointed |
| D11. | NWSDB/SBD/Civil- Major /V1 Civil Works (Major Construction) for above 100 million. Committee Chairman – PD (TNCWSP- II) Mr. R.H. Ruvinis | Committee has been appointed. | PD (TNCWSP- II) 31/07/2009 | Committee appointed |
| D12. | NWSDB/SBD/Service- Hiring Vehicles/V1 Hiring of vehicles. Committee Chairman – C.E ( E&M ) Mr.A.R.D. Attanayake | Committee has been appointed. . | C.E ( E&M ) 31/07/2009 | Committee appointed |
| D13 | NWSDB/SBD/Bulk Meters/V1 Bulk Meters Committee Chairman AGM(M&E Services) Mr M Abeysekara | SBD for less than 100mm diameter Bulk meters to be considered. | AGM(M&E Services) 31/07/2009 | Committee appointed |

| No | Title | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- |
| D14. | NWSDB/SBD/Sup/Clamp /V1 SBD for Clamp Saddle and Repair Clamps. Committee Chairman AGM(S/E) Mr RKLD Soyza | 2nd Draft specification has been submitted. The following comments were given by the SBDRC. a) Questionnaire to be detailed. b) Relevant length and thickness to be included and supplier to fill these. c) Sizes of Nuts and Bolts to be filled by the supplier Blank Table can be arranged to fill. - For nut and bolts specification prepared by AGM (M&E – Services) to be incorporated. - Embosing of Brand Name and the Logo to be indicated. - Drawing also to included - Dimentions of available clamp saddles to be compared & recommended dimentions to be included. - Ground condition to be checked as in the case of water meters. Required formats are available with AGM (M&E – Services) Committee to prepare specifications for Repair Clamps and preparation of SBD also. | AGM (S/E) Specification 30.06.2009 SBD 31.07.2009 | Committee appointed |
| No | Title | Progress/Position | Action by / Date | Present Status |
| D 15 | NWSDB/SBD/Supply/Ball Valves/V1 SBD for Ball Valves Committee Chairman - AGM (Western –South) Mr.R.A.B.S. Mendis. | Preparation of specification in progress. Draft specifications to be submitted within 2 weeks. Ball valve definition to be included. Relevant Tables of Standards and drawing to be included. Product Conformity Certificate on Test Certificate is essential Temperature to be checked. Committee to prepare of SBD also. | AGM (Western - South) 31/07/2009 | Draft Specification Submitted. |
|  |  | ASTM 466 to be purchased. | AGM (Doc) 15/06/2009 |  |
| D16. | NWSDB/SBD/Sup/PAC/LC/V1 SBD for Poly Aluminium Chloride Committee Chairman – AGM (R&D) – Mr. S. Sumanaweera | Committee to be appointed as follows: Mr.S.Sumanaweera - AGM (R&D) - Chairman Ms.Iresha Perera - Snr.Chemist – (Production) – Member Mr.P.R.J.Wijesinghe – Snr.Chemist (Central Laboratory) Member | AGM (R&D) 31/07/2009 |  |