MINUTES OF THE STANDARD BIDDING DOCUMENT

# REVIEW COMMITTEE MEETING NO.09/2010

Date	: 19.10.2010

Time	: 1.30 p.m.

Venue: Addl. G.M (Sewerage)’s Office

Present:

- Eng.  G.A. Kumararathna		-	Addl. G.M (S)			-  Chairman

- Eng.  (Ms) G.S. Munasinghe		-	Addl. G.M (CS)		-  Member

- Eng.  D.S.D. Jayasiriwardene	-	DGM (P&D)		 	-  Member

- Eng.  K.R. Dewasurendra		-	DGM (Western -S)	      	-  Member

- Eng. (Ms) K.T.P. Fernando		-	DGM (PC)			-  Member

6.	Mrs.  A.P.S. de Silva			-	AGM (F)		      	-  Member

7.  Eng.  M. Abeysekara			-	AGM (M&E-Services)     	-  Member

8.	Eng.  U.C. Pathiranage		-	AGM (P&D – Doc)	      	-  Member

9.	Eng.  R.A.A. Ranawaka		-	AGM (T&C)		      	-  Member

10.	Eng.  K. H.  Nandisena           	- 	CE (P&D-Doc)	      	      	-  Secretary

11.  Eng. (Ms)  M.L. Wijesinghe	  	- 	Eng. (P&D-Doc)

Also circulated to:

Chairman,  Vice Chairman, Working Director

General Manager

Addl. GMM (WSP, P&P, Western, N/C,  S/E)

DGM (Dev), DGMM (RSC) – [Western –C, Western N, Southern, Uva &  Sab, Central, NW, NC, N, East]

AGMM (P&D), Specialists

Project Directors, AGM (Supplies)

| 1. |  | Previous minutes were confirmed With a correction which is underlined in item 1.1 as below. |  |
| --- | --- | --- | --- |
| 1.1 |  | Endurance Test for Stopvalves |  |
|  |  | Reading of Endurance Test Machine can be challenged by Suppliers/Manufacturers. Therefore, accreditation for the machine should be obtained from SLSI. |  |
|  |  | PD (KGWSP) has sent a letter to SLSI on 01-09-2010 in order to obtain an accreditation certificate. [Correction :- Date added]. End of 2010; Action: PD (GKWSP); Follow up: AGM (Doc). Decision confirmed. |  |
| 2. |  | Evaluation |  |
| 2.1 |  | Evaluation Guidelines |  |
|  |  | A sample Technical Evaluation Report is being prepared to include, - Civil Works - Supply of DI pipes and fittings - Supply and installation of pumps by the committee comprising DGM (P&D), AGM (M&E-Services), AGM (Doc) and AGM (T&C). |  |
|  |  | Finalized sample Technical Evaluation Report to be forwarded to SBDRC.. 25-11-2010; Action: AGM (Doc). |  |
| 2.2 |  | Evaluation of PVC Suppliers a); A recommendation report has been written: to be forwarded to the DPC.. 25-11-2010; Action: AGM (Doc). |  |
|  |  | b); A letter has been sent to Nalota, a new PVC manufacturer asking for a date for a Factory Visit.. Follow up: AGM (Doc). |  |
|  | 3. | Specifications |  |
|  | 3.1 | Polypropylene Nuts & Bolts |  |
|  |  | a); A L/C has been opened in order to purchase 100 nos. Polypropylene nuts & bolts.. 30-11-2010; Action: AGM (Supplies); Follow up: AGM (M&E-Services). |
|  |  | b); Commitment Approval to be obtained from Addl. GM (Sew) and forward to DGM(F).. 15-11-2010; Action: AGM (M&E-Services). |
|  |  | c); Necessary tests to be carried out and to be installed in coastal area and monitor for sometime.. 31-12-2010; Action: AGM (M&E-Services). |
|  | 3.2 | Ferrules There are leaks at intermediate positions. Therefore SBD committee has studied letter of PD (GKWSP) regarding ferrules and given suggestions to overcome this situation. Also they have requested to get DGM (M&E) opinion before included into SBD. DGM (M&E) studied the Specification Committee suggestion and sent his observation, which is contradictory to SBD Committee Recommendation. A discussion to be arranged among SBD Committee, DGM(M&E), PD(GKWSP) in order to arrive at a decision.. 30-11-2010; Action: AGM (Doc). |
|  | 3.3 | Warning Tape DGM (Western-S) stated that in a previous SBDRC meeting, when connections are given pipe fitters cut the warning tape as it is difficult to give connection with the warning tape. SBDRC is of the view that the correct type of warning tape which allow elongation for easy workmanship to be used. A letter has been sent to PDs under the signature of Addl. GM (Sewerage) Chairman-SBDRC stating that correct specifications to use |  |

| 3.4 | Hydrated Lime Specifications 3.4 H Colombo Machinery and Equipment Limited and their principal M/s. Ras Al Khaimah Lime Company “NOORNA” of Dubai have discussed with Addl. GM (CS) and confirmed in writing that some constituents such as Arsenic and Lead not included in NWSDB specification as they are not included in SLS standards. |
| --- | --- |
|  | a) b) c); AGM (Doc) has discussed with AGM (R&D) and Chief of Laboratory Services (CLS) and asked them to make a recommendation whether a change of specifications is necessary. It is also necessary to give the reasons for the decision. Report to SBDRC in order to change NWSDB Specifications for future procurement. Inform Sri Lankan Standard Institution (SLSI) if it is needed to change the SLS.. 25-11-2010; Action: AGM (Doc). |
| 4. | Prequalification |
|  | Conclusions of working Groups of the workshop held at Kandy organized by Greater Kandy Water Supply Project on Prevention of Non Revenue Water and Conservation of Treated Water on 9th June 2010 were discussed. All Groups have recommended to Pre-qualify Manufacturers of Valves, Stopvalves, Ball Valves and Gunmetal Ferrules in order to avoid non standard products entering into the procurement process. The committee decided to Pre-qualify Manufacturers of, - Valves for pipe laying - Couplings - Appliances on water services (Brass Stopvalves, PVC Ball Valves and Gunmetal Ferrules) |
|  | DPC approved to pre-qualify manufacturers. The same DI-PQ committee was appointed. Documentation Section to prepare necessary three (03) Documents.. 15-12-2010; Action: AGM (Doc). |
| 5. | Financial Matters Payment to SBD Preparation and Review Committees |
|  | A Board Paper to be forwarded.. 15-11-2010; Action: AGM (Doc). |

| 6. | Legal |
| --- | --- |
| 6.1 | Attorney Generals Comments on SBDs Attorney General’s (AG) comments on FIDIC Conditions for Ambatale Energy Conservation Project circulated among SBDRC members. AG’s comments for all projects should be indicated in a single page so that it is easier to read and arrive at a decision.. 15-11-2010; Action: AGM (Doc). |
| 7. 7.1 | Post Contract Issues It is noticed that original proposal of unsolicited projects is not kept securely, for future use. Letter from GM to be sent to all Evaluation committees to give a copy of original proposal to AGM(T&C).. After next meeting; Action: AGM (T&C). |
| 7.2 | Performance Guarantee Extension – Building & Civil Works DGM (F) has forwarded a letter No. PF/P/03/Policy-Clri (15) dated 26-04-2010 from Additional Director General (Procurement Management Division ) of Department of Public Finance. By DGM (F) letter he requested to forward 02 different Performance Guarantee without extending original guarantee. It seems that by implementing DGM (F)’s. letter contractors may face difficult situation. |
|  | A reminder also has been sent to NPA by GM’s signature asking for further clarification. To be discussed over the phone.. Next SBDRC Meeting; Follow up: AGM (Doc). |
| 7.3 | SBD for DI Supply, Clause for Mutual Termination DGM (Audit) in his report for Kalutara Water Supply (Augmentation), Supply of DI Pipes and Fittings contract suggested that a clause for “mutual termination” to be included. |
|  | SBDRC discussed the issue and written to FIDIC and asking their views. Write a letter to FIDIC in order to get a reply even on payment. Also write to obtain membership of FIDIC, ICE and AWWA.. Next SBDRC Meeting; Follow up: AGM (Doc). |
| 7.4 | Monitor the Performance of Contractors/Suppliers General Manager has appointed 03 member committee chaired by Mr.K.R. Dewasurendra (DGM-Western South) for above task. |

| 7.5 | Tender For supply and Delivery Of Chemicals |
| --- | --- |
|  | AGM(S) forwarded a letter dated 06-10-2010 on above subject which indicates that Water Treatment Chemicals are imported in containers. The weight accommodated in containers vary from chemicals to chemicals & suppliers to suppliers owing to bulkiness and package sizes of the chemicals. Normally in the International Trade a plus or minus quantity is a allowed. SBDRC discussed the issue in detail and decided to allow plus or minus Percentage as in the same percentage allowed in opening of LCS. |
|  | Details to be informed at the next meeting.. Next SBDRC meeting; Action: AGM (Doc). |
| 8. | Water Meter (Domestic & Commercial) |
|  | a); NRW Section has purchased 200 Nos Fluid Oscillation meters with digital reading.. |
|  | b); AGM (NRW) informed over the phone that about Thirty Five (35) water meters have been installed. About ten (10) Water Meter installed in series in order to check the reading.. |
|  | c); These to be monitored for four months and include into specifications if necessary.. 30-11-2010; Action: AGM (M&E - Services). |
| 9. | Bulk Meters |
|  | DGM(P&D) to write a TOR for Bulk Meter Committee to prepare a guideline for selection, installation and maintenance of Bulk Meters. 30-11-2010; Action: DGM (P&D). |
| 10. | Report on Assessment of Accredited Laboratories DPC Decision No. 119/201 DPC decided that following laboratories are acceptable for the testing of Solid Metal Composition. However none of these laboratories have received accreditation. - Industrial Development Board (IDB) - Industrial Technology Institute (ITI) - Atomic Energy Authority (AEA) |
|  | DPC decided that laboratories of ITI, IDB and Rubber Research Institute (RRI) are acceptable for rubber testing. However, only ITI has got accreditation for rubber testing. |
|  | Details of tests performed for solid Metal Composition, through outside Agencies to be forwarded to AGM (T&C) in order to obtain rates.. 15-11-2010; Action: CME (Workshop); Follow up: AGM (M&E-Services). |

| 11. | GM’s Circular on Provisional Sums to be provided in the Preliminary Bill of Tenders for Procurement of Works |
| --- | --- |
|  | A letter has been sent to GM under the signature of Addl. GM (Sew), Chairman –SBDRC, with copy to Chairman and DGM (F) indicating that, - Comply with the GM’s circular No. AGM(Doc)/STD Doc/02 dated 07th August 2006 - Explaining the fundamental of itemizing of a BOQ. Chairman of NWSDB convened a meeting among Senior Management and decided that to comply with the above circular. DGM(F) also agreed with the decision. |
| 12. | Issues in SBDs |
| 12.1 | Management Service item in Bill Number 1 of works and pipe laying contracts to be used only for specialized services.. Action: AGM (Doc). |
| 12.2 | SBDs for Janitorial Service and Labour Supply to be prepared.. 31-12-2010; Action: AGM (Doc). |

The meeting concluded at 3.30 p.m

Annex1

PROGRESS OF SPECIFICATIONS PREPARATION COMMITTEES

As at 08-Dec-2010

| Sr No. | Key | Title/Chairman | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- | --- |
| 01 | S2. | Specification of DI Pipes, Fittings & Specials, Rubber Rings, Manhole Covers and Valves etc. Committee Chairman AGM (Documentation) Mr. U.C. Pathiranage | To be uploaded to web | AGM(Doc) 15-11-2010 | Submitted |
|  |  |  | A training on selection of valves to be arranged for valve committee. Details of a Training programme to be found. | AGM(Doc) 30-11-2010 |  |
|  |  |  | A presentation from A/V Manufacturer to be arranged for Engineers in designing of AVs. | AGM (Doc) 30-11-2010 |  |
| 02 | S7. | PE Pipes and Fittings for Sewerage/Water Committee Chairman – AGM (Dev-WC) Mr. K.W. Premasiri | Specification for PE pipes and fittings for water has been uploaded to Web. Specification for PE pipes and fittings for Sewer discussed on 26-05-2010 and to be uploaded to web. | AGM(Doc) 30-11-2010 | Uploaded |
| 03 | S8. | Specification for Hydraulic and Electrical Surge Arresters Committee Chairman AGM (P&D-M&E) Mr. B.L. Gunarathne | Committee has been appointed. To be reminded. | AGM (P&D-M&E) 30-11-2010 |  |

PROGRESS OF  SBD PREPARATION COMMITTEES

| Sr No. | Key | Title | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- | --- |
| 04 | D2. | NWSDB/SBD/RFP/Ver 1 Request for proposals Committee Chairman - DGM (P&D) Mr. D.S.D. Jayasiriwardene | The SBDs were discussed on 13-10-2010. The difference between the prepared SBDs and existing JICA/ADB RFP SBDs to be documented in order to discuss with the Secretary/Treasury. | DGM (P&D) 15-11-2010 | Submitted |
| 05 | D3. | NWSDB/SBD/S&I/ Chemical & Chlori/Ver 1 Chlorinators and chemicals equipment Committee Chairman – AGM (P&D – M&E) Mr. B.L. Gunaratne | SBD submitted. AGM (Doc) to go through before circulation among SBDRC. A date to be fixed for discussion. | AGM (Doc) 15-12-2010 | Submitted |
| 06 | D8 | NWSDB/SBD/Service Connection/Ver 1 SBD for Service Connection Committee Chairman – AGM (Western – C) Mr. Nalin Wickramatunga | SBD was circulated among SBDRC members for comments. A date to be arranged for discussion. | AGM(Doc) 30-11-2010 | Submitted |
| 07 | D9 | NWSDB/SBD/Design & Build/Ver1 Design & Build Document - FIDIC Committee Chairman – DGM (P&D) Mr. D.S.D Jayasiriwardene | Key design staff and Operating office to be included. To be uploaded to web | AGM (Doc) 15-11-2010 | Submitted |

| Sr No. | Key | Title | Progress | Action by / Date | Present Status |
| --- | --- | --- | --- | --- | --- |
| 08 | D10 | NWSDB/SBD/Civil – FIDIC/Ver 1 SBD for Foreign Funded Project – Work Contracts designed by the Employer. Committee Chairman DGM(Western-S) Mr. K.R. Devasurendra | Workshop on comparison and contrast of FIDIC 1987 and FIDIC 1999 was done. Comparison of Conditions of Contract for Construction FIDIC 1999 Version and Harmonized Edition will be arranged. Draft SBD to be prepared based on the FIDIC Harmonized Edition. | AGM(Doc)/ DGM (Western-S) 30-11-2010 | Work in progress |
| 09 | D11 | NWSDB/SBD/Civil- Major / Ver 1 Civil Works (Major Construction) for above 100 million. Committee Chairman – PD (TNCWSP- II) Mr. R.H. Ruvinis | SBDRC discussed on 26-05-2010 and comments included SBD to be uploaded to web. | AGM (Doc) 20-11-2010 | Submitted |
| 10 | D12 | NWSDB/SBD/Service- Hiring Vehicles/Ver 1 Hiring of vehicles. Committee Chairman – C.E ( E&M ) Mr. A.R.D. Attanayake | English SBD uploaded to Web. |  | Uploaded |
|  |  |  | Sinhala SBD to be submitted. A letter to be sent to SBD Committee instructing to use English words where Sinhala words are not available and submit the SBD. | CE (E&M-Western Central) 25-11-2010 |  |
|  |  |  | Tamil Translation completed. To be uploaded to web | CE-(Doc) Next SBDRC meeting |  |

Outstanding SBDs/Specifications

| S.No. | Key | Title | % Completion | Remarks |
| --- | --- | --- | --- | --- |
| SBDs |  |  |  |  |
| 1 | D3 | Chlorinators and Chemical Equipment | 98% | * 1 |
| 2 | D8 | SBD for Service Connection | 98% | * 1 |
| 3 | D10 | SBD for Foreign Funded Project – Work Contracts designed by the Employer (FIDIC) | 50% | * 1 |
| 4 | D12 | Hiring of Vehicles (Sinhala) | 90% | * 1 |
| 5 | D13 | Bulk Meters | - | - |
| Specifications |  |  |  |  |
| 6 | S2 | Specification for Valves | 100% | * 2 |
| 7 | S7 | PE Pipes & Fittings for Sewerage | 100% | *2 |
| 8 | S8 | Hydraulic and Electrical Surge Arresters | 60% | - |

Note :

* 1 – Documents to be discussed by the SBDRC members.

* 2 – Documents discussed at the SBDRC meeting, the comments to be included and uploaded to web.